## Slide 1
Project Progress Update: September 2022

## Slide 2
Entrance to project – IKIGAI Goa is within Prescon Amanhā, which boasts of world-class infrastructure and lush views

## Slide 3
Road access to IKIGAI Goa

## Slide 4
Boundary Wall – Construction nearing completion.

## Slide 5
Entrance and Exit at IKIGAI Goa
Entrance
Exit

## Slide 6
Construction in progress – A3 Building: RCC Structure upto roof slab completed.
Plastering of the façade of the building is in full swing

## Slide 7
Construction in progress – A4 Building: RCC Structure completed upto 3rd Floor.

## Slide 8
Construction in progress – Club Building retaining wall completed and Lower Ground Level plinth completed.

## Slide 9
Address: Ikigai Goa Senior living at Prescon Amanha, Survey No. 8/1-D1, Azossim, Tiswadi, North Goa, 403104
Thank you
This project is registered under GoaRera Project Registration as Bldg A3, Bldg A4 & Club with Reg. No. PRGO02221540